Test Plan: Swag Labs (SauceDemo) E-Commerce Web Application

1.Introduction

This Test Plan outlines the testing strategy, scope and approach for the Swag Labs (SauceDemo) e-commerce application.

The objective of this testing effort is to validate core e-commerce workflows and identify functional, UI and persona-specific defects through structured manual testing.

2.Test Objectives

- Verify that core functionalities (Login, Product Listing, Cart, Checkout) work as expected for a standard user.

- Identify functional regressions and UI inconsistencies when using specialized user personas (problem_user, visual_user, error_user).

- Validate data integrity across product listing, cart and checkout pages

- Ensure a seamless end to end user journey from login to order completion.

3.Test Scope

  - Features to be Tested

Authentication

- Login (Valid and Invalid)

- Locked-out user handling

- Session persistence

- Logout functionality

Product Management

- Product listing page validation

- Product detail page validation

- Data consistency ( Name, Price, Description, Image)

Inventory Controls

- Product sorting (A-Z, Z-A, Price Low-High, High-Low)

- Add to Cart

- Remove from Cart

Shopping Cart

- Cart badge count updates

- Cart persistence after navigation

- Cart behavior after logout/reset

Checkout Flow

- Checkout form validation (First Name, Last Name, Postal Code)

- Order overview validation

- Order completion confirmation

UI/UX Validation

- Layout consistency

- Component alignment

- Footer social media links

3.2 Features Not to be Tested

- Backend database validation

- API testing

- Performance or load testing

- Security testing

- Third-party payment gateway integrations (Out of scope for this demo).

4. Test Strategy

Type of Testing:

- Manual Functional Testing

- Regression Testing

- UI/Usability Testing

- Persona-based Testing

Approach:

Each test scenario will be executed using multiple user credentials to observe varied system behaviors and identify persona-based defects.

A structured test case design approach was followed to ensure coverage across positive, negative and edge-case scenarios.

5. Test Environment

- Browser: Google Chrome (Latest Version)

- Operating System: Windows 10/11

- Device: Desktop/Laptop

- Application URL: https://www.saucedemo.com/

6. Defect Management

All defects identified during execution were documented in Jira and managed via Zephyr Scale for traceability.

Defects were categorized based on:

- Severity (Technical impact): Critical, High, Medium, Low

- Priority: (Business Urgency): P1, P2, P3

Defects were linked to their respective user stories to maintain requirement traceability.

7. Test Schedule

| Phase 1: Design | Test Case Authoring and Initial Execution (Excel) | Dec-Jan | Completed |
| --- | --- | --- | --- |
| Phase 2: Migration | Suite Migration to Jira and Zephyr Scale Integration | Early Feb | Completed |
| Phase 3: Execution | Agile Sprint Execution and Defect Management (Jira) | Feb | Completed |
| Phase 4: Closure | Final Reporting and Test Summary Documentation | Mid Feb | Completed |

8. Entry and Exit Criteria

8.1 Entry Criteria

- SauceDemo application is accessible.

- Test Scenarios and Test Cases are documented.

- Test Data (User personas) is identified.

8.2 Exit Criteria

- 100% of planned test cases have been executed.

- All identified defects are documented.

- Critical and High priority defects reported.

- Test Summary Report has been generated.

9. Deliverables

- Test Plan

- Test Case Suite (55 detailed test cases)

- Defect/Bug Report (19 logged defects)

- Requirements Traceability Matrix (RTM)

- Zephyr Scale Test Execution Reports

- Test Summary Report